## Slide 1
DSD 2025–2026 · UTAD × JILIN UNIVERSITY · MONITOR LAYER
M1 Team
Mid-Term Progress Update
Patient Mobile Application · Limb Motion Recognition & Assistant
Diogo Pinhel
Team Leader
Yiding Wang
Vice Team Leader
Enhe Zhang
Programmer / Tester
Sara Costa
Programmer / Tester
Mid-Term Progress Meeting · May 2026
Notes: 1

## Slide 2
TEAM M1 — SCOPE & OBJECTIVE
What Does M1 Do?
M1 turns rehabilitation data into a clear, patient-facing mobile experience.
👤 Login & Registration
Patient authentication & profile management
🏃 Exercise Flow
Start, monitor and end rehabilitation exercises
📡 Sensor Connection
BLE connection to WitMotion WT9011 IMU sensors
📊 Real-Time Feedback
Live joint angle display, posture alerts, haptics
🏥 Clinical Information
Pain tracking, schedule, AI evaluation display
🔗 Backend Sync (V2)
Data sync via IF2 interface with V2 Backend API
Notes: 2

## Slide 3
TEAM STRUCTURE
How We Organised the Work
Diogo Pinhel
Team Leader
  Team coordination & planning
  SRS development
  High-Level Design & DFD
  Website updates & cross-team communication
  Mid-Term Presentation
Yiding Wang
Vice Team Leader
  Task allocation & weekly reports
  SRS adjustment & standardization
  Cross-team documentation integration
  Prototype code review & bug fixes
  V2 interface testing
Enhe Zhang
Programmer / Tester
  DevEco Studio project setup
  Login & registration pages
  Exercise flow & sensor screens
  Homepage & history page
  Interface Specification (initial)
Sara Costa
Programmer / Tester
  Patient app mockups
  UI redesign & accessibility improvements
  Pain tracking & clinical features
  Interface Specification (updates & corrections)
Notes: 3

## Slide 4
INDIVIDUAL CONTRIBUTIONS — WEEKS 3, 4 & 5
What Each Member Has Done
Member | Week 3 | Week 4 | Week 5
Diogo Pinhel Team Leader | First SRS versions Team coordination | High-Level Design Internal DFD | HLD/DFD improvements Team coordination Website updates Mid-Term Presentation Cooperation with V2 Update some views in mobile app
Yiding Wang Vice Team Lead | SRS adjustment Task allocation standards | Weekly task list & report Cross-team SRS standardization SRS internal use cases rewritten | Weekly task list & report Prototype review & bug fixes SRS integration (all teams) V2 interface testing
Enhe Zhang Programmer | DevEco Studio setup Login & register pages Interface Spec (started) | Exercise flow pages Sensor connection screen Real-time exercise screen Homepage & history page | Sensor→real-time connection fix App prototype improvement
Sara Costa Programmer | Patient app mockups (initial) | UI redesign based on feedback Accessibility improvements Pain tracking & clinical features Interface Specification | Interface Spec updates Missing endpoints identified Confirmed corrections with S2 & V2
Notes: 4

## Slide 5
UI DESIGN
Mockups & UI Evolution
Patient-centred design · Redesign based on feedback · Accessibility improvements · Clinical pain tracking · Pain-based exercise skip
Homepage
Exercise List
Exercise Details
Progress
Notes: 5

## Slide 6
UI DESIGN
Mockups & UI Evolution
Patient-centred design · Redesign based on feedback · Accessibility improvements · Clinical pain tracking · Pain-based exercise skip
🖼️
Insert Mockup
Education
Profile
Video Player
Skip/Modify Exercise
Notes: 6

## Slide 7
APPLICATION PROTOTYPE
Working Prototype — Current State
Login & Register
Homepage
Exercise Flow
Sensor Connection
Real-Time Exercise
History Page
▶ Insert Prototype Demo Video Here
diogopinhel.github.io/DSD2026_TeamM1/2026/04/29/M1_APP_Prototype_Introduction.html
Notes: 7

## Slide 8
SYSTEM ARCHITECTURE
Internal Data Flow — M1 Modules
MOD-01
Auth & Session Manager
MOD-02
BLE Sensor Manager
MOD-03
Exercise Controller
MOD-04
RT Feedback
MOD-05
Data Sync & Cache
MOD-06
Notification Manager
Notes: 8

## Slide 9
PROGRESS SUMMARY
Main Achievements So Far
📄 SRS Documents
Created, reviewed and integrated across all teams
🗂️ High-Level Design & DFD
Developed and improved after professor & team feedback
🔌 Interface Specification M1–V2
Created and updated with confirmed endpoints (S2 & V2)
🎨 Mockups Redesigned
UI redesign, accessibility improvements, clinical features added
📱 Functional Prototype
Login, exercise flow, sensor screens, history — in development
🧪 Backend Interface Tested
V2 interface tested by Wang (initial version)
🤝 Cross-Team Collaboration
Active cooperation with V2 Backend, S1 and S2 teams
🌐 Website / News Updates
Team site updated to improve communication with all teams
📋 Integration SRS
All teams SRS integrated into a single reference document
Notes: 9

## Slide 10
ROADMAP — UPCOMING FOCUS
Next Steps
01
Finish Mobile Prototype
Complete remaining screens and navigation flows
👤 Enhe
02
Integrate V2 Backend
Connect the app to V2 API — auth, exercises, measurements
👤 Pinhel + Wang + Enhe
03
👤 Pinhel + Wang
04
Align with S1 & S2
Discuss and confirm interface usage for sensor data flow
👤 Wang
05
Testing & Bug Fixing
Test the full exercise flow, fix issues, improve UX
👤 Enhe
06
Final Demo & Documentation
Prepare final demo build and complete documentation
👤 All
Resolve V2 Backend Dependencies
Identify and align with V2 on missing database parameters, new endpoints and data structures required to support the M1 exercise and patient flows
Notes: 10

## Slide 11
DOCUMENTATION & REFERENCES
Links & Resources
Project Website
🔗 diogopinhel.github.io/DSD2026_TeamM1/
GitHub Repository
🔗github.com/diogopinhel/DSD2026_TeamM1
Team Members
🔗diogopinhel.github.io/DSD2026_TeamM1/team.html
News & Documents
🔗diogopinhel.github.io/DSD2026_TeamM1/news.html
Week 4 Tasks
🔗diogopinhel.github.io/DSD2026_TeamM1/2026/04/29/M1_Weekly_Report_W1.html
All SRS Integration
🔗diogopinhel.github.io/DSD2026_TeamM1/2026/05/06/ALL_SRS_v0.2.html
High-Level Design
🔗diogopinhel.github.io/DSD2026_TeamM1/2026/05/05/M1-High-Level-Design-V1.2.html
Interface Specification
🔗diogopinhel.github.io/DSD2026_TeamM1/2026/05/05/M1_Interface_Specification.html
App Prototype
🔗diogopinhel.github.io/DSD2026_TeamM1/2026/04/29/M1_APP_Prototype_Introduction.html
Notes: 11